## Task Planner

## Project title

| Task number | Task description | Priority | Start date | Due date | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Confirm Client criteria and requirements | High | 29/07/2026 | 29/07/2026 |  |
| 2 | Create template for website and design | Medium | 30/07/2026 | 31/07/2026 | Basic web layout and styling |
| 3 | Source Imagery for website based on client expectations/criteria | Medium | 1/08/2026 | 2/07/2026 | Client criteria as listed in the SpecialCakesWebsiteRequirements.docx |
| 4 | Seek licencing of imagery for the website to ensure compliance with copyright law | High | 3/08/2026 | 3/08/2026 | Ensure compliancy for editing and commercial use |
| 5 | Edit Imagery to comply with the client criteria | Medium | 4/09/2026 | 5/08/2026 |  |
| 6 | Formatting the website with client criteria and requirements | Medium | 6/08/2026 | 8/07/2026 | The main build of the webpage including all information and formatting as per the requirements of the client |
| 7 | Showcase Initial draft with client to acquire feedback and any changes the client wishes to implement | High | 9/08/2026 | 9/08/2026 |  |
| 8 | Implement any changes the client has requested and ensure that functionality remains the same | Medium | 10/08/2026 | 11/08/2026 |  |
| 9 | Run security and compatibility testing on several common browsers to ensure the site is secure and functional | High | 12/08/2026 | 13/08/2026 | Browsers to include are chrome, edge and firefox. Excess testing would be safari and opera gx browsers |
| 10 | Present final product to client | High | 14/08/2026 | 14/08/2026 |  |